🌿 Roadside Cleanup Design Brief – Mack Stevens 757-621-9074

Project Name: Roadside/Park Cleanup Day
Date & Time: [Choose Date] | ~3 Hours
Participants: 15 Volunteers
Objective: Beautify and maintain a local roadside or park by removing litter and debris while promoting community pride, environmental care, and teamwork.

1. Objectives

- Remove litter and debris from a designated roadside or park area.

- Promote environmental stewardship.

- Build teamwork and volunteer engagement.

- Provide a safe, well-organized, and enjoyable experience.

2. Materials & Supplies

From Home Depot

| Item | Quantity | Example Product | Approx. Price |
| --- | --- | --- | --- |
| Heavy-Duty Contractor Trash Bags (50-pack) | 2 boxes | Husky 42-Gal Contractor Clean-Up Bags | $22.97 each |
| Work Gloves (reusable, pairs) | 15 | Firm Grip Nitrile Coated Gloves (3-pack × 5) | $10.98/3-pack → ~$55 total |
| Safety Vests (Hi-Vis) | 15 | HDX Class 2 High-Visibility Safety Vest | $9.98 each → ~$150 |
| Litter Pickers / Grabbers | 10 | Husky 36 in. Trash Picker | $14.97 each → ~$150 |
| Rakes / Push Brooms (optional for debris) | 4 total | Husky 24 in. Outdoor Push Broom | $24.97 each → ~$100 |
| First Aid Kit | 1 | First Aid Only 100-Piece Kit | $25.98 |

Estimated Home Depot Subtotal: ≈ $500–$525 (many items reusable for future projects).

From Food Lion (Snacks & Hydration)

| Item | Quantity | Approx. Price |
| --- | --- | --- |
| Bottled Water (24-pack, 16.9 oz) | 3 packs | ~$5.49 each → ~$16.50 |
| Granola Bars (10-pack) | 4 boxes | ~$4.49 each → ~$18 |
| Fresh Fruit (bananas, apples, or oranges) | ~30 pieces | ~$20 |
| Sports Drinks (12-pack, 20 oz) | 2 packs | ~$9.99 each → ~$20 |

Estimated Food Lion Subtotal: ≈ $75

3. Volunteer Roles (15 participants)

- Cleanup Crew (12 volunteers): Pick up trash, sort recyclables, tie off full bags.

- Logistics Lead (1): Ensures supplies are distributed, collects filled trash bags, directs placement.

- Safety Monitor (1): Watches for hazards, maintains first aid kit, ensures vests/gloves are worn.

- Snack/Water Coordinator (1): Distributes refreshments and ensures hydration breaks.

4. Time Schedule (3 Hours)

| Time | Activity |
| --- | --- |
| 0:00 – 0:15 | Welcome, safety briefing, hand out gloves, vests, grabbers. Group photo before. |
| 0:15 – 2:15 | Active cleanup: divide into teams, collect litter, fill and tie bags. |
| 2:15 – 2:30 | Break: water + snacks. |
| 2:30 – 2:50 | Final sweep: collect any remaining trash, gather tools, load filled bags in designated pickup area. |
| 2:50 – 3:00 | Group reflection, thank you, after photo. Distribute extra snacks for the road. |

5. Verbal Instructions for Participants

- Safety First: Always wear your vest and gloves. Be aware of traffic, sharp objects, and uneven ground.

- Work in Pairs: Stay in groups of at least 2 for safety.

- Use Grabbers: Pick up trash with litter pickers where possible. Only handle light, safe debris by hand.

- Trash Bagging: Don’t overfill; tie bags tightly when ¾ full and leave in the designated collection zone.

- Recycling: Separate bottles/cans if recycling bags are provided.

- Hydration: Drink water regularly, especially in warm weather. Take a snack break halfway.

- End of Cleanup: Return all tools, vests, and gloves; ensure bags are collected.

6. Visual Aids / Pictures with Directions

Provide printed or posted diagrams/photos of:

- Correct PPE use (vest, gloves, grabbers).

- How to safely pick up trash (bend knees, use grabber, avoid sharp edges).

- Bagging instructions (¾ full, tie knot, place in pile).

- Map of cleanup area (divided into team zones).

- Group photo at start & end for morale and publicity.

7. Total Volunteer Needs

- Participants: 15

- Event Duration: ~3 hours (flexible)

- Support roles included in the 15

- Snacks & Water Coordinator ensures breaks are taken and refreshments are distributed.

8. Estimated Total Budget

- Home Depot supplies: ~$500 (most items reusable)

- Food Lion snacks/drinks: ~$75
Total Project Cost: ≈ $575